WEBDES020POE

# Website Project Proposal

Proposal 1: AESTHETIC SURVILLENCE

| Student Name | Trevor Makhubela |
| --- | --- |
| Student Number | ST10511929 |
| Group | 2 |
| Module | Web Design / Development |
| Project Part | Part 1 - Building the Foundation: Project Initiation and Planning |
| Owner / Client | Trevor Makhubela |

# Table of Contents

1. Organisation Overview

2. Website Goals and Objectives

3. Current Website Analysis

4. Proposed Website Features and Functionality

5. Design and User Experience

6. Technical Requirements

7. Timeline and Milestones

8. Budget

9. References

# 1. Organisation Overview

Aesthetic Survillence is a proposed premium small security business founded by Trevor Makhubela. The organisation will provide discreet protection and surveillance services using trained personnel, security vehicles and drone-supported monitoring.

The proposed website will present the company as professional, trustworthy and modern while keeping information clear for private clients and small businesses.

Mission: Provide dependable, discreet and technology-supported protection for private clients, businesses and events.

Vision: Become a trusted premium security partner recognised for professionalism, privacy and responsive service.

Target audience: Private clients, executives, celebrities, high-profile families, event organisers and small businesses seeking reliable security.

# 2. Website Goals and Objectives

Professional presence: Create a polished website that establishes credibility and explains the company’s services clearly.

Lead generation: Encourage visitors to submit enquiries for security, VIP protection, drone surveillance or secure transport.

Information access: Allow visitors to find the organisation, services, enquiry process and contact details within a few clicks.

Trust and discretion: Present the company with a restrained luxury visual identity using black, white and gold.

Suggested KPIs: enquiry submissions, service-page visits, contact-button clicks, average time on key pages and mobile usability results.

# 3. Current Website Analysis

A formal public website is not assumed for the proposed business, so the main opportunity is to establish a clear first digital presence. The new website should avoid excessive text, make the most important services visible immediately and keep private-client messaging discreet.

# 4. Proposed Website Features and Functionality

Homepage: Hero image, short introduction, service highlights, trust indicators and calls to action.

About: Business history, mission, vision, values and founder information.

Services: Drone surveillance, secure transport, VIP protection, armed response, site security and security consulting.

Enquiry: Simple HTML enquiry form for prospective clients.

Contact: Phone, email, business details, map area and contact form.

Navigation: Consistent five-page navigation across all pages with descriptive link labels.

The Part 1 build will focus on the HTML structure and content; advanced styling and JavaScript can be documented as future work rather than implemented in this submission.

# 5. Design and User Experience

Colour palette: Black and deep charcoal as the base, white for readability and gold as a restrained accent.

Typography: A premium serif display font for major headings paired with a clean sans-serif for body text.

Layout: Large visual hero, clear sections, cards and generous spacing to create a luxury but understandable presentation.

UX: Mobile-friendly structure, strong contrast, short paragraphs and obvious enquiry/contact actions.

Future visual direction: Simple hover effects, subtle reveals and transitions can be added later without changing the Part 1 HTML foundation.

Low-fidelity wireframe:

HEADER / LOGO / NAVIGATION

HERO IMAGE + INTRODUCTION + CTA

SERVICE CARDS + TRUST INDICATORS

ABOUT / CONTACT / FOOTER

# 6. Technical Requirements

Languages: HTML5 for structure; CSS and JavaScript are reserved for later project stages.

Tools: Visual Studio Code, a modern web browser and Git/GitHub for version control.

Hosting/domain: A basic static-hosting service and a suitable professional domain can be selected after the prototype is approved.

Assets: Images and icons must be licensed, public-domain, Creative Commons, or clearly identified as AI-generated/original.

# 7. Timeline and Milestones

| Milestone | Main Task | Evidence |
| --- | --- | --- |
| Week 1 | Confirm organisation and proposal | Approved proposal |
| Week 2 | Research content and gather assets | Research notes + asset list |
| Week 3 | Create sitemap and folders | Sitemap + folder structure |
| Week 4 | Build five HTML pages | Working HTML pages |
| Week 5 | Test links and prepare submission | Test checklist + Git commit |

# 8. Budget

Estimated student-project budget: R0-R2,500 for the academic prototype, assuming free development tools and either free/static hosting or a basic hosting plan; the estimate excludes professional security hardware and paid operational services.

# 9. References

GitHub (2026) GitHub Documentation: About repositories. Available at: https://docs.github.com/ (Accessed: 14 August 2026).

MDN Web Docs (2026) HTML: HyperText Markup Language. Available at: https://developer.mozilla.org/en-US/docs/Web/HTML (Accessed: 14 August 2026).

MDN Web Docs (2026) Accessibility on the web. Available at: https://developer.mozilla.org/en-US/docs/Learn_web_development/Core/Accessibility (Accessed: 14 August 2026).

W3C (2026) Web Accessibility Initiative (WAI). Available at: https://www.w3.org/WAI/ (Accessed: 14 August 2026).

Declaration: The organisation details, goals and website plan are presented as a realistic academic project proposal. Any fictional details are clearly used for the proposed client scenario.